# Pet Town Question Bank Roadmap

Updated October 9, 2026 · Andy Mattick

# Goal

A student who passes a Pet Town unit test should be ready to pass the matching Khan Academy unit test. To get there, every lesson needs enough questions at Khan’s level that practice never repeats. Claude helps write those questions in chat, and only teacher-approved ones reach students.

Three rules hold throughout:

- No live AI and no API key. Questions are written ahead of time, in chat or by teachers, and students only see questions a person has approved. There is no Claude API, no Edge Function and no running cost.

- Khan stays the default. Khan videos and the built-in questions are what every class gets until a teacher changes something, and they stay as the fallback.

- Nothing already working gets replaced. New database columns come in a new migration file, and existing code is edited in place, per CLAUDE.md.

# Where things stand

Counts come from the current repo (October 9, 2026).

| Subject | Lessons built | Questions per lesson | Status / main gap |
| --- | --- | --- | --- |
| Science (Biology Unit 1) | 11 | 14, tagged 1 to 3 | Done. 110 new questions applied; the original 44 tagged, and 6 weak wrong answers replaced. |
| History Units 1 and 2 | 9 | 14, tagged 1 to 3 | Done. 90 new questions applied (40 in Unit 1, 50 in Unit 2); all originals tagged, and 19 Unit 2 originals with a too-long right answer fixed. |
| History Units 3 and 4 | 21 | 14, tagged 1 to 3 | Done. 210 new questions; all 84 originals tagged, with their choices rewritten so the right answer is never the longest and no wrong answer is silly. |
| English (Nouns, Verbs) | 21 | 14, tagged 1 to 3 | Done. 84 harder questions (sentence fixes, find-the-error, words used as different parts of speech); all 210 originals tagged; 45 sets of choices fixed, with the same correct answers. |
| Math (6th grade, 4th grade) | All stations | New numbers every time | 6th grade done: data displays and GCF/LCM word problems rebuilt, and level 3 is harder in every skill (docs/LEVEL3-REPORT.md). 4th grade done: level 3 is harder in every skill (Pizza Parlor, Toy Shop, Lemonade Stand and Garden Center). |

How questions load today: answer choices are shuffled. Practice picks 4 at random and orders them from easiest to hardest. Block quizzes and unit tests draw from the whole pool, weighted toward harder questions (about 15% level 1, 45% level 2, 40% level 3 in Biology). Untagged questions count as level 1, so English still picks at random until it is tagged.

# Phase 1: Built-in banks, written with Claude in chat

Every lesson goes to about 14 checked questions before any new features, so students benefit right away and the TPT version ships with strong questions. Each unit ships as one script or patch that adds to the existing pools without changing them.

What each lesson gets:

- 10 new questions (14 total), so a 4-question practice rarely repeats.

- Khan-style harder types: experiment and data questions for Science; specific-detail and claim-and-evidence questions for History; whole-sentence fixes and irregular plurals for English.

- Believable wrong answers, with the right answer never noticeably longer than the wrong ones.

- A difficulty tag (1 to 3), ready for practice to start easier and unit tests to lean harder.

- A review list for the teacher, with the correct answer in bold, before it is applied.

Order and size:

- Science Unit 1: 11 lessons, 110 new questions. Done.

- History Units 1 and 2: 9 lessons, 90 new questions, plus fixes to Unit 2’s long right answers. Done.

- History Units 3 and 4: 21 lessons, 210 new questions, plus fixes to all 84 originals. Done.

- English Nouns and Verbs: 21 lessons, 84 new questions (14 per lesson), all tagged. Done.

- Math thin spots: data displays and GCF/LCM word problems done. Level 3 harder in every generator: 6th grade done (one patch per unit), 4th grade done (one patch per unit).

## Rigor

More questions only help if they are as hard as Khan’s. These rules apply to every unit:

- Difficulty counts in the game. Done: practice builds from easier to harder, and quizzes and unit tests lean toward level 2 and 3.

- Every question is tagged. New questions are tagged when written, and each unit’s original questions are tagged when that unit is done.

- New banks aim for about 40% level 3. Level 3 means experiment and data questions, claim-and-evidence, sourcing (who wrote it and why), comparing sources, and “what would happen if.”

- No giveaways. The right answer is never noticeably longer than the wrong ones, and there are no silly wrong answers.

- Still to measure. Whether the questions are as hard as Khan’s is checked in Phase 4 with real Khan scores.

Each unit is delivered as a small script in the docs folder (for example docs/history3-bank.mjs). It checks src/shared/questionBanks.js first, changes nothing if it can’t find its spot, and does nothing if run twice.

# Phase 2: Teacher lesson links and question editing

Done October 8, 2026. Spec: LESSON-CONTENT.md. Run the migration (supabase/migrations/20261007000000_lesson_content.sql) in Supabase before teachers use the tab.

- Own lessons, Khan by default. For any lesson, a teacher can paste their own link (YouTube, Google Drive, their own site) with a title and a short note. Students see it first, with a smaller “Also on Khan Academy” link the teacher can turn off. Back to Khan undoes it.

- Review, edit, hide, add, delete. A new Lessons & questions tab in the teacher dashboard lists every question for a lesson. Built-in questions can be edited or hidden (both can be undone). Teachers add their own questions and can edit or delete them. A lesson can’t drop below 4 questions.

- Per class, with a copy button. Changes save on one class, the same way quiz settings do, and Copy to my other classes copies them.

New data (one new migration file): two jsonb columns on the existing classes table, returned to students by my_student(). No new tables.

| Column | What it holds |
| --- | --- |
| lesson_links | The teacher’s own link, title and note per lesson, and whether to also show the Khan link |
| question_edits | Hidden built-in questions, edited copies, and the teacher’s own questions (approved or draft) |

Built-in questions get a stable id from their prompt and correct answer (a few lessons repeat a prompt), so the existing banks don’t need editing. The banks moved unchanged into src/shared/questionBanks.js so the teacher app can show them; scripts/question-counts.mjs confirmed all 62 lessons and 574 questions match.

# Phase 3: Copy prompt and Import (no API key)

For teachers who want more questions than the built-in banks.

- Copy prompt. A button on each lesson copies a ready-made prompt: the lesson name, Khan topic, existing questions (to avoid repeats), style rules and the exact reply format. The teacher pastes it into Claude, ChatGPT or any chatbot. The prompt asks the chatbot to re-solve each question and fix mistakes before replying.

- Import. The teacher pastes the reply (JSON) or uploads a CSV from a template. Each question lands as a draft.

- Approve. The teacher approves, edits or rejects each draft in the Lessons & questions tab. Only approved questions reach students.

Checks that run in the app, with no AI:

- The correct answer is one of the four choices, and all four are different.

- Drafts that match a question already in the bank are flagged.

- A right answer much longer than the wrong ones is flagged.

- Prompts too long for 6th grade are flagged.

- After launch, the teacher report shows each question’s miss rate, so a confusing question or bad key can be hidden in one click.

# Phase 4: Khan alignment loop

The real test of the bank is a student’s Khan unit test score.

- A student finishes a Pet Town unit test, then takes the matching Khan unit test.

- The teacher logs which Khan topics were missed, on a short form (topic names only, no copied Khan questions).

- Copy prompt adds those missed topics, so imported questions target them.

- The teacher app shows a Khan-ready badge per student per unit: Pet Town unit test passed, plus no open missed topics.

Success measure: students who pass the Pet Town unit test reach the agreed Khan score on the first try. Record a few students’ Khan results now as a baseline.

# Phase 5: Later ideas

These wait until Phases 1 to 4 are working.

- Shared bank: teachers share approved questions with other Pet Town teachers.

- Picture questions: data tables and simple diagrams in Science questions, drawn by the game. (Phase 1 data tables are plain text.)

- New units: the Latin app and new Pet Town units start from the same chat-written banks and review flow.

- TPT question packs: export an approved bank as a printable quiz set.

- More question types: two-part and multi-select questions, closer to Khan’s unit tests.

# Order of work

Each step is tested before the next starts.

| # | Step | Phase | Status |
| --- | --- | --- | --- |
| 1 | Science Unit 1 bank (110 questions) | 1 | Done |
| 2 | Difficulty in the game, plus tags and fixes for the original Biology questions (docs/rigor-update.mjs) | 1 | Done |
| 3 | History Unit 1 bank (40 questions, docs/history1-bank.mjs) | 1 | Done |
| 4 | Lesson links and question editing, including teacher veto (LESSON-CONTENT.md) | 2 | Done |
| 5 | History Unit 2 bank, plus fixing long right answers in its originals | 1 | Done |
| 6 | History Units 3 and 4, one unit per script | 1 | Done |
| 7 | English banks (tagged), the math thin spots, and level 3 harder in every math generator | 1 | Done |
| 8 | Copy prompt, Import and the in-app checks | 3 | Not started |
| 9 | Log question ids with answers; miss-rate column in the teacher report | 3 | Not started |
| 10 | Khan results form and the Khan-ready badge | 4 | Not started |

# Decisions

## Settled

- No Claude API or key. Questions are written in chat, imported, or written by teachers.

- Khan videos and built-in questions are the default; teachers can drop in their own.

- Teacher changes are per class, with a Copy to my other classes button.

- Teacher lesson content is a link, title and note. No file uploads.

- Deleting a built-in question hides it and can be restored; teachers’ own questions are truly deleted.

- Science Unit 1 goes first. Approved, as long as teachers can veto any question (hide or edit it for their class, in Phase 2).

- Quizzes and unit tests lean toward harder questions; practice builds from easier to harder.

## Still open

- What counts as passing a Khan unit test for the success measure?

- The TPT version runs without the class backend. Should it include teacher question editing (which needs the backend), or ship with the built-in banks only?